| Change Request - Tile the Porch Area |  |
| --- | --- |
| Project name: Flooring Renovation Project | Date: 07/11/2024 |
| Change Requestor: David George | Change No: #1 |
| Change Category (Check all that apply): □ Schedule Cost Scope Requirements/Deliverables Testing/Quality □ Resources |  |
| Does this Change Affect (Check all that apply): □ Corrective Action □ Preventative Action □ Defect Repair Updates □ Other |  |
| Change Being Requested: - Tile the Porch Area |  |
| Reason for the Change: - Enhance aesthetic appeal and functionality - Maintain the porch area new and clean |  |
| Alternatives Considered: - NA |  |
| Technical Changes Required to Implement this Change: - Order Additional Tiles - Order Equipment and Utilities - Add Additional Resource |  |
| Describe Risks to be Considered for this Change: - Extend the Delivery time - Additional Cost - Tile mismatch |  |
| Estimate Costs Needed to Implement this Change: - The additional cost to install the tile at porch area is - $ 548.3 - The additional time to deliver the requested Change - 16hrs = 2 days (considering 8hr per day) |  |
| Describe the Implications to Quality: A detailed inspection is carried out to check bumps, gaps, and alignment between tiles to ensure its appearance and function to meet customer satisfaction. |  |
| Disposition: □ Approve □ Reject □ Defer |  |
| Signature: D.A George X _________________________ |  |